NORTHSTAR FINANCIAL SERVICES

AI Risk Assessment & Governance Review Pack

Document 4 — Executive Risk Summary

STRICTLY CONFIDENTIAL — BOARD USE ONLY

Prepared by: Deepak Kumar Sethi — AI Risk & Governance Consultant

Date: April 2026

PURPOSE

This Executive Risk Summary presents the key findings of NorthStar Financial Services' AI Risk Assessment conducted across three High Risk AI systems — CreditScore Pro, TalentMatch AI, and DocIntel Underwriting.

This document is intended for NorthStar's Board of Directors and Executive Leadership Team. It summarises NorthStar's current AI risk exposure, regulatory obligations under the EU AI Act, and the governance actions required to achieve compliance.

EXECUTIVE SUMMARY

NorthStar Financial Services operates three AI systems classified as High Risk under Annex III of the EU AI Act. A structured risk assessment conducted across these systems has identified 9 material risks — 8 of which are rated Critical.

NorthStar's current AI governance controls are insufficient to meet EU AI Act requirements. Without immediate remediation, NorthStar faces regulatory fines of up to €30 million or 6% of global annual turnover under Article 71, in addition to significant reputational and legal exposure.

This summary identifies NorthStar's top three priority risks and the immediate actions required to mitigate them.

CURRENT RISK EXPOSURE

| METRIC | VALUE |
| --- | --- |
| Total AI systems assessed | 7 |
| High Risk systems (EU AI Act) | 3 |
| Total risks identified | 9 |
| Critical risks (score 15-25) | 8 — requiring immediate remediation |
| Medium risks (score 7-14) | 1 — NS-RISK-009 DocIntel Data Quality |
| Low risks (score 1-6) | 0 |
| Maximum regulatory fine exposure | €30 million or 6% of global annual turnover |
| Systems at highest exposure | TalentMatch AI (NS-AI-003) and DocIntel Underwriting (NS-AI-006) |

TOP 3 PRIORITY RISKS

| PRIORITY 1 25 out of 25 | TalentMatch AI (NS-AI-003) — Discriminatory Shortlisting |  |
| --- | --- | --- |
|  | Issue | TalentMatch AI has been trained on historically biased recruitment data in which 80% of senior hires were male. The system is actively shortlisting candidates for NorthStar's internal roles in a manner that systematically disadvantages female applicants. |
|  | Legal Breach | EU employment anti-discrimination law; Article 10 EU AI Act; Annex III Category 4(a) |
|  | Regulatory Exposure | €30M fine plus employment tribunal liability for affected candidates |
| Required Action | SUSPEND TalentMatch from senior role shortlisting immediately. Commission independent bias audit within 30 days. |  |

| PRIORITY 2 25 out of 25 | DocIntel Underwriting (NS-AI-006) — No Human Oversight |  |
| --- | --- | --- |
|  | Issue | DocIntel Underwriting is processing insurance claim decisions in its pilot phase without mandatory human review. NorthStar's operations team has been auto-accepting AI decisions to improve processing speed, bypassing the oversight requirement. |
|  | Legal Breach | Article 14 EU AI Act — mandatory human oversight for all High Risk AI systems |
|  | Regulatory Exposure | €30M fine. Invalid insurance decisions creating customer liability and contract exposure |
| Required Action | ENFORCE mandatory human review gate for all DocIntel decisions immediately. No claim approved without underwriter sign-off. |  |

| PRIORITY 3 20 out of 25 | CreditScore Pro (NS-AI-001) — Unexplained Lending Decisions |  |
| --- | --- | --- |
|  | Issue | CreditScore Pro operates as a black-box model. NorthStar cannot provide applicants with a meaningful explanation of why their loan application was rejected, breaching transparency obligations under EU law. |
|  | Legal Breach | Article 13 EU AI Act — transparency; GDPR Article 22 — right to explanation for automated decisions |
|  | Regulatory Exposure | GDPR fine up to €20M plus EU AI Act enforcement action and reputational damage |
| Required Action | INTEGRATE SHAP explainability layer into CreditScore Pro within 60 days. Establish customer explanation process. |  |

RECOMMENDED ACTIONS

Immediate Actions — Required Within 30 Days

| # | Required Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1 | SUSPEND TalentMatch AI from senior role shortlisting pending independent bias audit | Chief People Officer | IMMEDIATE |
| 2 | ENFORCE human review gate for all DocIntel Underwriting Accept decisions. No exceptions permitted. | Chief Operations Officer | IMMEDIATE |
| 3 | COMMISSION SHAP explainability integration for CreditScore Pro and establish customer explanation process | Chief Compliance Officer | 60 DAYS |

Follow-On Actions — Required Within 90 Days

| 4 | Complete TalentMatch bias audit and present full findings to board | Chief People Officer | 60 DAYS |
| --- | --- | --- | --- |
| 5 | Implement CreditScore Pro demographic approval rate monitoring dashboard | Chief Risk Officer | 90 DAYS |
| 6 | Complete DocIntel Go-Live Gate criteria before exiting pilot phase | Chief Compliance Officer | 90 DAYS |
| 7 | Commission adversarial robustness testing for DocIntel Underwriting | CISO | 90 DAYS |

CONCLUSION

NorthStar Financial Services has made meaningful progress in identifying and cataloguing its AI systems. However, the risk assessment findings make clear that significant governance gaps exist across all three High Risk systems.

The EU AI Act is now in force. Regulators have the power to audit, fine and publicly sanction organisations that deploy High Risk AI without adequate governance controls.

The actions recommended in this summary are not optional. They represent the minimum steps required to bring NorthStar into compliance and protect the organisation from material regulatory, financial and reputational harm.

This Governance Review Pack — comprising the AI Risk Register, Risk Heat Map, Governance Control Framework and this Executive Summary — provides NorthStar's leadership with a complete foundation for immediate action.